NAME:Prince Vishwakarma

MODULE 7

Weekly QA Platform Change Report

Reporting period: 17-20 August 2026

Project: QA Platform

Evidence basis: Local Git history, working-tree diff and checks run in this session

Overall state: Committed platform update plus testing improvements still in progress

Executive summary

This week moved the QA Platform from a basic project into a broader testing workspace. The committed update expanded administration, manual and automated execution, reporting, database maintenance and test coverage. Documentation was then rebuilt around the new structure. A second set of testing-quality improvements is present in the working tree, but it is not yet complete or committed.

Important status: The August 17 commits are recorded work. The detection-quality and test-workflow changes described later are current in-progress work and must not be treated as finished until the full gates and real interface checks pass.

1. Completed work recorded in Git

1.1 Platform-wide QA update

Commit 4cf26be updated 53 files with 8,392 additions and 3,237 removals. The change joined the major QA workflows into one application rather than leaving them as isolated features.

Added administrator routes and an Admin page, with access-control tests for anonymous, tester, inactive-admin and role-assignment cases.

Expanded manual testing into a tracked browser workspace with written checklists, screenshots, tester-reported issues and an expected-result verdict.

Expanded automated testing with background jobs, crawl progress, real-browser steps, multi-page checks and stored run evidence.

Added a plain-language step interpreter for Open, Click, Type, Press, Wait and Expect commands, making automated scripts readable as test documentation.

Strengthened database setup with a source-of-truth schema, idempotent initialization and additive migration support for existing installations.

Added backend and frontend test infrastructure covering administration, crawling, manual runs, page checks, step execution, reports and UI refresh behavior.

1.2 Documentation and project handoff

The README was added and then expanded to document features, architecture, setup, API areas, database responsibilities, test commands, troubleshooting and security guidance. The repository also contains handoff and testing-approach material for continued work.

2. Verification checkpoint

The following checks were actually run against the repository before the newest in-progress workflow edits. They establish a clean baseline, not final proof for the current working tree.

| Check | Result | Evidence / limitation |
| --- | --- | --- |
| Backend tests | Passed | 152 tests passed; 22 warnings from the deliberately short JWT test key. |
| Frontend tests | Passed | 7 Vitest checks passed at the baseline checkpoint. |
| Lint | Passed | ESLint completed without errors. |
| Production build | Passed with warning | Vite built successfully; large JavaScript chunks remain a performance warning. |
| Current working tree | In progress | New detection and workflow changes are not yet fully reverified or committed. |

3. Testing improvements currently in progress

3.1 Detection quality

The runner is being refined to reduce false positives and give more defensible findings. The working tree currently includes changes and new tests around:

Mobile tap-target checks that distinguish real controls from ordinary inline text links.

Image-alt checks that ignore decorative, hidden and tracking images while still reporting genuine missing alternatives.

Cross-page de-duplication for repeated mobile and accessibility findings.

Security-header handling for CSP frame protection, HSTS and mixed-content evidence.

Broken-link checking with relative URL resolution, retries, authentication-aware outcomes and browser cookies.

Performance coverage notes when the browser cannot fully measure page weight.

Accessibility labels, element counts and SEO checks for titles, headings and meta descriptions.

3.2 Clearer manual and automated workflows

The test-case workflow is also being changed so the interface reflects what the platform actually does instead of repeating a generic manual-versus-automation comparison.

Adds a test purpose: functional, exploratory, usability or ad-hoc for manual work; functional, regression, performance or accessibility for automated work.

Records Playwright as the real automation framework instead of accepting an arbitrary framework name.

Starts every new test as Pending and removes direct Pass/Fail editing so a result comes from a recorded run.

Makes run history available for both manual and automated tests.

Improves labels, keyboard focus and form accessibility in the test-case screen.

Adds backend and frontend requirement-level tests for the new workflow.

Scope decision: Load and stress traffic generation is intentionally excluded. The platform performs real-browser performance checks, but it should not send concurrent traffic and present that as a safe load test without a separate guarded design.

4. Remaining work before completion

Finish integrating the workflow changes and resolve any failing new tests.

Run the additive database migration so existing installations receive the test_purpose column.

Re-run the complete backend suite, frontend suite, lint and production build against the final diff.

Exercise both manual and automated testing through the running interface, including evidence capture, status updates, history and reports.

Review and commit the finished change on the feature branch. Push or deployment still requires separate authorization.

Appendix: Weekly Git record

| Commit | Date | Recorded change |
| --- | --- | --- |
| 4cf26be | 17 Aug | Integrated the expanded QA platform across backend, frontend, schema, runner, admin, tests and documentation. |
| 46822af | 17 Aug | Added the project README. |
| 4b5338f | 17 Aug | Recorded the project update; this commit contains no file changes. |
| a9ed905 | 17 Aug | Expanded the README with setup, architecture, API, testing and troubleshooting guidance. |

Source note: prepared from the local repository state observed on 20 August 2026. No production, deployment or live database changes were performed for this report.